## Slide 1: DSO-547: Spreadsheet-Based Business Modeling
Simulation without Crystal Ball
Hiroshi Ochiumi

## Slide 2: Simulation
What is simulation?
Why simulate?
Key concepts underlying simulations
  Probability Distributions
  Input and output parameters
How to simulate
  We could use dice or roulette.
  Random number generation using Excel
  Crystal Ball

## Slide 3: Ideal problem.
We know the exact costs.
We know the exact duration.
We know the exact cash flows.
We can formulate the problem and solve it.

## Slide 4: More realistically..
We may not know the exact cost.
We may not know the exact duration.
We may not know the exact demand.

## Slide 5: We want to see…
“You know, we solved the (static version of the) problem, but what if the cost was uncertain? What if the demand was uncertain, etc?”
Would our decision/objective value change significantly? (Risk Profile)
Is our decision/objective very sensitive to our cost or market?

## Slide 6
What if analysis using best case, worst case may not be enough
  They may not offer enough detail
  There may be many variables, resulting in too many combinations
  Can not assess the likelihood of different outcomes

## Slide 7: Simulations & Decision Trees
Both deal with uncertainty
Decision Trees:
  Discrete or Small number of alternate outcomes:
    Fire or No Fire.
    Demand High, Low, or Medium
    Product Design: Succeeds or Fails
Simulations
  Large number of alternatives
    Loss due to fire can take on many values
    Demand can be a range with associated probabilities

## Slide 8: Example 1
Duration of each task  U[1, 2, 3, 4, 5, 6]
Each task is independent.
When can we finish the entire project?
A
B
C
start
finish
E
D

## Slide 9: Let’s use our intuition.
We will finish the project in (on average)
  days.

## Slide 10: Random Number Generator
= RAND() generates a random number between 0 and 1
  Uniform Distribution between [0,1]
= 2*RAND() generates a random variable between 0 and 2
= 3 + RAND() generates a random variable between 3 an 4
= a + (b-a)*RAND() generates a random variable between a and b
  Uniform Distribution between [a, b]

## Slide 11: Uniform Distribution (continuous)
Uniform over the interval [a, b]
R: random number between 0 and 1.

## Slide 12: Normal Distribution
R: random number between 0 and 1.

## Slide 13: Crystal Ball
Define Assumption
  Distribution gallery
Define Forecast
Start Simulation!
Output